Sprint Planning Logic

Revolutionizing Liver Care: Predicting Liver Cirrhosis using Advanced Machine Learning Techniques

Agile Methodology Definitions

A Sprint is a fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

Story Point Scale:

1 - Very Easy task

2 - Easy task

3 - Moderate task

5 - Difficult task

8 - Very Difficult task

Epic Breakdown

Epic 1: Data Management & Preprocessing

Breaking down the large task of preparing liver cirrhosis dataset for machine learning models

Epic 2: Machine Learning Model Development

Creating and optimizing multiple ML algorithms for liver cirrhosis prediction

Epic 3: Web Application Development & Deployment

Building Flask-based web interface and deploying the prediction system

Sprint Planning
Sprint 1: Data Foundation (5 Days)

Epic 1: Data Management & Preprocessing

Data Collection & Loading

Literature Review and Dataset Research 2

Data Collection from UCI Repository 2

Loading Dataset (CSV/Excel format) 1

Data Exploration & Analysis

Exploratory Data Analysis (EDA) 3

Data Visualization (Target distribution, Boxplots) 3 Statistical Analysis and Correlation Study 2

Data Preprocessing

Handling Missing Values 3

Handling Categorical Variables (Gender encoding) 2

Data Normalization and Scaling 2

Sprint 2: Advanced Data Processing & Model Foundation (5 Days)

Epic 1: Data Management & Preprocessing (Continued)

Feature Engineering

Feature Selection based on Correlation Analysis 3

Feature Importance Analysis 2

Data Balancing (Handling Class Imbalance) 3

Epic 2: Machine Learning Model Development

Initial Model Development

Train-Test Split Implementation 1

Logistic Regression Model 2

K-Nearest Neighbors (KNN) Model 2

Model Evaluation Setup
Performance Metrics Implementation 3

Confusion Matrix Setup 2

Sprint 3: Core ML Models Development (5 Days)

Epic 2: Machine Learning Model Development (Continued)

Advanced Model Building

Support Vector Machine (SVM) Implementation 5

Random Forest Model Development 3

XGBoost Model Implementation 5

Model Optimization

Hyperparameter Tuning using GridSearchCV 3

Sprint 4: Model Evaluation & Comparison (5 Days)

Epic 2: Machine Learning Model Development (Continued)

Comprehensive Testing

Model Performance Testing 3

Cross-Validation Implementation 2

Model Comparison Analysis 3

Performance Documentation

Results Documentation and Analysis 2

Performance Metrics Comparison Table 2

Best Model Selection (XGBoost - 90.1% accuracy) 1

Model Serialization

Model Saving using Pickle 2

Model Loading and Testing 1

Sprint 5: Web Application Development (5 Days)

Epic 3: Web Application Development & Deployment
Frontend Development

HTML Template Creation (index.html) 3

CSS Styling and UI Design 2

Input Form Development 2

Backend Development

Flask Application Setup (app.py) 3

Route Handler Implementation 2

Input Validation Logic 3

Sprint 6: System Integration & Deployment (5 Days)

Epic 3: Web Application Development & Deployment (Continued)

System Integration

Model Integration with Flask Backend 5

Input Processing Pipeline 3

Output Formatting and Display 2

Testing & Deployment

End-to-End System Testing 3

Flask Application Deployment 2

User Acceptance Testing 1

Sprint Summary

Sprint 1 Total Story Points = 20

Data Collection & Loading: 5 points

Data Exploration & Analysis: 8 points

Data Preprocessing: 7 points

Sprint 2 Total Story Points = 18

Feature Engineering: 8 points

Initial Model Development: 5 points
Model Evaluation Setup: 5 points

Sprint 3 Total Story Points = 16

Advanced Model Building: 13 points

Model Optimization: 3 points

Sprint 4 Total Story Points = 16

Comprehensive Testing: 8 points

Performance Documentation: 5 points

Model Serialization: 3 points

Sprint 5 Total Story Points = 15

Frontend Development: 7 points

Backend Development: 8 points

Sprint 6 Total Story Points = 16

System Integration: 10 points

Testing & Deployment: 6 points

Velocity Calculation

Total Story Points Completed:

Sprint 1: 20 points

Sprint 2: 18 points

Sprint 3: 16 points

Sprint 4: 16 points

Sprint 5: 15 points

Sprint 6: 16 points

Total Story Points = 20 + 18 + 16 + 16 + 15 + 16 = 101 Number of Sprints = 6

Velocity = Total Story Points Completed / Number of Sprints Velocity = 101 / 6 = 16.83 ≈ 17 Story Points per Sprint

Team Performance Analysis

Your team's velocity is 17 Story Points per Sprint.

This indicates that your team can consistently handle moderate to high complexity tasks within each sprint cycle. The velocity shows:

Strong Data Processing Capabilities: High points in Sprint 1 indicate efficient data handling

Balanced Model Development: Consistent performance across ML model development sprints

Effective Integration Skills: Successful system integration and deployment completion

Key Achievements:

6 Sprints completed successfully

5 Machine Learning Models implemented and compared XGBoost Model achieved 90.1% accuracy

Flask Web Application successfully deployed

End-to-End System functional with real-time predictions

Sprint Efficiency:

Highest Velocity Sprint: Sprint 1 (20 points) - Data foundation

Most Consistent Sprints: Sprint 3, 4, 6 (16 points each) - Core development

Deployment Sprint: Sprint 6 - Successful system integration and deployment

This sprint planning demonstrates effective project management and successful delivery of a comprehensive liver cirrhosis prediction system using agile methodology.